Guide 2. APT Project Development APT

Capstone Course

1. APT Project Progress Summary

Below, you will find different fields that you must complete with the requested information.

| APT Project Progress Summary | The ViveActivo project has advanced from the planning stage to practical implementation. To date, the foundational documents (management plans and requirements) have been developed, and the team is currently working on coding the mobile application, developing the interface, the main functions, and the database connection system. |
| --- | --- |
| Objectives | Create the database and user interface |
| Methodology | An adjustment was made to the methodology of the ViveActivo project as it progressed to the application development phase. Initially, the methodology focused on system planning and design; however, it is currently in the implementation stage. |
| Progress Evidence | We are currently implementing the code and building the application, focusing on integrating its main components. This adjustment allows progress towards a functional product. Attached is evidence. |

2. Work Plan Monitoring

Carefully examine your work plan, focusing especially on the progress status and adjustments columns.

| Plan de Trabajo |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or Units | Activities | Resources | Activity Duration | Responsible | Observations | Estado de avance | Adjustments |
| Develop cross-platform mobile applications | Implementation of the app's base code (main screens, navigation, and functional test) | Flutter development environment | 2 weeks | David Álvarez | Stable progress, good task distribution | In Progress | No adjustments so far |
| Design and manage relational databases | Creation of the database in Supabase and connection with the app | connection with the app Supabase, credentials, technical documentation | 1 week | David Álvarez | Initial difficulties in configuring tables and permissions | In Progress | Adjustment of one additional week for testing |
| Implement AI-based solutions | Configuration of the AI module for personalized recommendations | OpenAI API, exercise corpus, Python documentation | 1 week | Génesis Correa | Tests are being conducted with the embeddings and responses | In Progress | Adjustment of parameters in the model |
| Apply accessible UX/UI design techniques | Monitoring of weekly sprints, task review, and progress control | Management tools (Trello/Notion), weekly meetings | Throughout the phase | Génesis Correa | Agile methodology facilitates organization and communication | In Progress | Sprints adjusted to one week |

3. Adjustments based on monitoring

Delve into the observations in your work plan. Analyze the planned activities and indicate which aspects facilitated or hindered the plan's execution. Explain how you addressed and/or will address the obstacles. Finally, indicate the adjustments you made to the work plan based on this analysis

Factors that have facilitated and/or hindered the development of my work plan: So far, we have been having difficulties with the database implementation, but we are working to resolve it as quickly as possible, so as not to affect the development timeline of the ViveActivo application.

Adjusted or eliminated activities: The prototyping stage in Figma was eliminated, as it was decided to proceed directly with the functional development of the app. Likewise, the schedule was adjusted to extend the time for testing and database integration.

Activities not started or delayed: I believe we are falling behind on the database implementation, as it is giving us some errors.